# HTM QA Automation Coverage

Last updated: 16 Jun 2026   QA Test Lead: Mac Murapa

# Overall Coverage

| Metric | Value |
| --- | --- |
| Total functional test areas defined | 61 |
| Automated | 9 |
| Pending | 51 |
| Blocked | 1 |
| Coverage | ~15% |

# Admin Portal (26 areas)

## Authentication & Session

| # | Test Area | Status | Script | Notes |
| --- | --- | --- | --- | --- |
| 1.1 | Google OAuth login | PENDING | — | Re-auth blocked by Google CAPTCHA in headless; manual token refresh used |
| 1.2 | Session persistence (auth.json reuse) | PENDING | — | Implemented as utility inside other scripts; not a standalone test |
| 1.3 | Session expiry + re-auth | PENDING | — | Handled ad-hoc; no automated assertion |

## Branch Management

| # | Test Area | Status | Script | Notes |
| --- | --- | --- | --- | --- |
| 2.1 | Branch creation (Mac N[DDMMYY]) | AUTOMATED | htm_clone_007.js | Sequential naming, randomised fields, PASS on 18 Mar 2026 |
| 2.2 | Branch search / list view | PENDING | — | /branches?q= search exercised within 007 but not an isolated test |
| 2.3 | Edit branch details | PENDING | — |  |
| 2.4 | Branch deactivation / soft delete | PENDING | — | deleted_at must be asserted |
| 2.5 | Branch impersonation | AUTOMATED | — | Finds today's last branch and impersonates via /branches/:id/impersonation |

## User Management

| # | Test Area | Status | Script | Notes |
| --- | --- | --- | --- | --- |
| 3.1 | Existing user check (pre-invite) | AUTOMATED | — | Dual check: Users page + Branch Invites page |
| 3.2 | Invite user to branch | AUTOMATED | — | Sends invite to mac.murapa[N][DDMMYY]@helpthemove.co.uk |
| 3.3 | Invite revoke | AUTOMATED | — | Revokes open invite, confirms status changes to Revoked |
| 3.4 | Remove user from branch | PENDING | — |  |
| 3.5 | User roles and permissions | PENDING | — | CanCanCan-backed — needs role matrix test |

## Landlord Management

| # | Test Area | Status | Script | Notes |
| --- | --- | --- | --- | --- |
| 4.1 | Landlord creation (Admin) | AUTOMATED | htm_clone_007.js | Random name/email/phone; PASS result: Mrs Arthur Lewis, ID 88360 |
| 4.2 | Edit landlord | PENDING | — |  |
| 4.3 | View landlord / landlord detail page | PENDING | — | /landlords/:id/properties confirmed reachable |

## Property Management

| # | Test Area | Status | Script | Notes |
| --- | --- | --- | --- | --- |
| 5.1 | Property creation — Vacant | AUTOMATED | — | Apartment 1, 113 Newton Street, M1 1AE |
| 5.2 | Property creation — Tenanted | AUTOMATED | — | Apartment 2, same address |
| 5.3 | Edit property | PENDING | — |  |
| 5.4 | Property status change (vacant → tenanted) | PENDING | — | properties.create_status: 10=vacant, 20=tenanted |

## Submission Management

| # | Test Area | Status | Script | Notes |
| --- | --- | --- | --- | --- |
| 6.1 | View submissions list + search/filter | PENDING | — |  |
| 6.2 | Move-out submission (landlord submission) | PENDING | — | submission_type = 'landlord' |
| 6.3 | Move-in submission (tenant submission) | PENDING | — | submission_type = 'tenant' |
| 6.4 | COT (Change of Tenancy) submission | PENDING | — | Combined move-out + move-in |
| 6.5 | Submission cancellation | PENDING | — |  |
| 6.6 | Late cancellation flow | PENDING | — | late_cancellations table |

# Admin Reporting (7 areas)

| # | Test Area | Status | Script | Notes |
| --- | --- | --- | --- | --- |
| 7.1 | Conversions report | PENDING | — | OVO outcome codes (SALI, DONS, FDFD, etc.) |
| 7.2 | OVO batch file mirror (landlord/tenant submissions) | PENDING | — | reporting_production DB |
| 7.3 | 28DV property report | PENDING | — | ~425k records |
| 7.4 | Dropout / CNF report | PENDING | — | Cannot Find (~10-20% of moves) |
| 7.5 | CWN (Council Web Notification) status | PENDING | — | council_web_notifications table |
| 7.6 | Erroneous transfers | PENDING | — | erroneous_transfers table (soft delete) |
| 7.7 | Payments / commission report | PENDING | — | Stored in pence — divide by 100 |

# Agent Dashboard (8 areas)

| # | Test Area | Status | Script | Notes |
| --- | --- | --- | --- | --- |
| 8.1 | Dashboard access via impersonation | PENDING | — | Two routes: /users/:id or /branches/:id/impersonation |
| 8.2 | Dashboard navigation | PENDING | — |  |
| 8.3 | Landlord creation (Dashboard) | AUTOMATED | — | Via impersonation; end-to-end Dashboard flow |
| 8.4 | Property creation (Dashboard) | PENDING | — |  |
| 8.5 | Move-out wizard (Dashboard) | PENDING | — | Primary revenue flow |
| 8.6 | Move-in wizard (Dashboard) | PENDING | — | Triggers Roost journey |
| 8.7 | COT wizard (Dashboard) | PENDING | — |  |
| 8.8 | Submission list / history view (Dashboard) | PENDING | — |  |

# Partner API (18 areas)

Docs: https://api.helpthemove.co.uk/docs/partner  |  Auth: Bearer token per clone environment

## Branches

| # | Endpoint | Status | Notes |
| --- | --- | --- | --- |
| 9.1 | POST /partner/branches — Create branch | PENDING |  |
| 9.2 | GET /partner/branches — List / search branches | PENDING | Query by their_id |
| 9.3 | GET /partner/branches/{id} — Get branch | PENDING |  |

## Landlords

| # | Endpoint | Status | Notes |
| --- | --- | --- | --- |
| 9.4 | POST /partner/branches/{branch_id}/landlords — Add landlord | PENDING |  |
| 9.5 | GET /partner/landlords/{id} — Get landlord | PENDING |  |
| 9.6 | GET /partner/landlords — Search landlords | PENDING | Query by their_id |
| 9.7 | PATCH /partner/landlords/{id} — Update landlord | PENDING |  |

## Properties

| # | Endpoint | Status | Notes |
| --- | --- | --- | --- |
| 9.8 | POST /partner/landlords/{landlord_id}/properties — Add property | PENDING |  |
| 9.9 | GET /partner/properties/{id} — Get property | PENDING |  |
| 9.10 | GET /partner/properties — Search properties | PENDING | Query by their_id |
| 9.11 | PATCH /partner/properties/{id} — Update property / billing address | PENDING |  |
| 9.12 | GET /partner/properties/{id}/moves — List moves for property | PENDING |  |

## Moves

| # | Endpoint | Status | Notes |
| --- | --- | --- | --- |
| 9.13 | POST /partner/properties/{id}/move_outs — Create move-out | PENDING | submission_type = 'landlord'; void starts |
| 9.14 | POST /partner/properties/{id}/move_ins — Create move-in | PENDING | submission_type = 'tenant'; void ends |
| 9.15 | GET /partner/moves/{id} — Get move | PENDING |  |
| 9.16 | DELETE /partner/moves/{id} — Cancel move | PENDING |  |
| 9.17 | PATCH /partner/moves/{id}/meter_reads — Update meter readings | PENDING |  |
| 9.18 | GET /partner/branches/{id}/meter_reads_required — List moves needing reads | PENDING |  |

# Billing Preferences (2 areas)

| # | Test Area | Status | Script | Notes |
| --- | --- | --- | --- | --- |
| 10.1 | Billing preference — Branch level | PENDING | — |  |
| 10.2 | Billing preference — V2 scenarios (61) | BLOCKED | — | V2 development not yet complete; 61 scenarios defined, 32 FALSE eliminated in V2 |

# Priority Recommendations — Next Test Sprints

## Sprint 1 — Complete the Core Create Flow (High ROI)

Move-out submission (6.2) — highest business value; directly triggers OVO switch revenue

Move-in submission (6.3) — closes the void period loop

View submissions list (6.1) — foundational for all reporting tests

## Sprint 2 — Dashboard Automation via Impersonation

Dashboard access via impersonation (8.1) — prerequisite for all Dashboard tests

Move-out wizard Dashboard (8.5) — agent-led submission; primary revenue driver

Move-in wizard Dashboard (8.6) — void closure

## Sprint 3 — Reporting + Data Integrity

Conversions report (7.1) — validate OVO outcome codes (SALI, DONS, FDFD)

CWN status (7.5) — council notification compliance

Erroneous transfer check (7.6) — regulatory red line

## Sprint 4 — Partner API Coverage

POST branch / landlord / property / move (9.1, 9.4, 9.8, 9.13, 9.14) — core create flow via API

GET / PATCH / DELETE (9.2, 9.3, 9.5-9.7, 9.9-9.12, 9.15-9.18) — full 18-endpoint sweep

## Sprint 5 — Billing Preferences

Billing preference V2 (10.2) — when V2 development ships; 61 scenario matrix ready

# Notes

Auth: Google CAPTCHA prevents fully headless OAuth. Workaround: user provides fresh session token from browser DevTools; written to auth.json.

Lambda caching: DB query endpoint caches in-memory. Tautology workaround partially effective. Graeme (CTO) owns the Lambda — prompt raised.

Branch naming: All test branches follow Mac N[DDMMYY] (e.g. Mac 1200526). nextBranchName() in htm_clone_007.js handles sequential counting.

Soft deletes: 10 tables use acts_as_paranoid — always assert deleted_at IS NULL in DB queries.

Money: All commission values stored in pence. Divide by 100 for GBP display.